ZaHeri — Claude Code Build Brief

Instructions to build the app on the recommended architecture

Paste this brief into your repo and drive Claude Code through it phase by phase. Anywhere an image, audio, or design asset is needed, or an external service must be connected, you will see a bracketed note in amber, e.g.   [EXTERNAL SERVICE: …]. Those are the things you supply; Claude Code builds everything around them.

# 1. How to use this brief

- Save the conventions as CLAUDE.md. Copy Section 5 into a CLAUDE.md file at the repo root so Claude Code follows the same rules on every task.

- Work one phase at a time. Give Claude Code a single phase, let it finish and pass tests, review the diff, commit, then move on. Do not paste all phases at once.

- Review every slice. You remain the architect and reviewer — especially on the safety-critical triage and the hospital integration.

- Ask it to plan first. For any large step, tell it to outline its approach before editing files.

- Supply the bracketed items yourself. API keys, credentials, audio, and icons cannot be generated by the tool — provide them as they come up (Section 7).

# 2. Project overview

ZaHeri is a voice-first, guided patient companion for Muhimbili National Hospital. A patient scans a QR code at the ward and is guided in Swahili — by clear voice prompts and a simple touch UI, with no on-screen avatar — through registration, triage, seeing a doctor, and collecting medicine. A real doctor reviews every case; every non-emergency patient still sees a doctor in person, and emergency red flags escalate to the EMD. The doctor may order lab tests and issues a verified (QR-signed) pharmacy receipt, and a GPS locator finds the nearest pharmacy that has the medicine in stock. ZaHeri sits on top of the hospital’s GoTHOMIS system rather than replacing it.

# 3. Architecture and stack

Build to this four-tier architecture. Keep the hospital integration and all external services isolated behind clean interfaces at the edges.

| Tier | Technology | Responsibility |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite, Tailwind, vite-plugin-pwa, TanStack Query | Patient PWA (voice prompts + touch UI, SVG body diagram, GPS locator) and role-gated doctor console |
| Backend | Node.js + TypeScript, NestJS, Socket.IO, BullMQ | API + auth, real-time queue, background jobs, hospital / NHIF integration |
| Database | PostgreSQL via Prisma, Redis | Records (patients, intakes, labs, receipts); cache, queues, real-time |
| External | GoTHOMIS/FHIR, NHIF, PHARM.LINK, Maps, TTS, SMS/WhatsApp | Clinical source of truth, insurance, pharmacy stock/price, locator, voice, notifications |

# 4. Repository structure

zaheri/

apps/

web/        # React PWA: patient flow + doctor console

api/        # NestJS backend

packages/

types/      # shared DTO / API types

CLAUDE.md     # conventions (Section 5)

.env.example  # every required key, with blank values

# 5. Project conventions (CLAUDE.md)

- Language. TypeScript strict across the monorepo. Share request/response types via packages/types.

- No avatar. Guidance is a clean, high-contrast, low-literacy-friendly touch UI plus Swahili voice prompts — do not build or add an animated character.

- Database access. All database access goes through Prisma. Never build SQL by string interpolation. Migrations are versioned and committed.

- Everyone sees a doctor. There is no skip-the-doctor / prescription-only path. Non-emergency patients are always routed to an in-person doctor; red flags go to the EMD.

- Security and patient data. Minimise stored PHI — GoTHOMIS is the source of truth. Encrypt sensitive fields at rest. Audit-log every clinician action and record access. Analytics use anonymised, aggregated data only.

- Secrets. Never commit secrets. Use environment variables; keep .env.example current.

- Testing. Unit-test decision logic (red-flag, routing, receipt verification); e2e for intake and console. Keep the suite green.

- Boundaries. Do not invent clinical logic or regulatory decisions; leave a marked TODO where a clinician or legal sign-off is needed. Ask before destructive actions.

# 6. The build script

Phases in order. External systems (GoTHOMIS, NHIF, PHARM.LINK) are mocked behind interfaces until their credentials exist, so the whole app can be built before any integration is live.

## Phase 0 — Foundations and guided intake

- Initialise the monorepo (pnpm workspaces or Turborepo) with apps/web, apps/api, packages/types. Configure TypeScript strict, ESLint, Prettier.

- Scaffold apps/web with Vite + React + TypeScript + Tailwind. Add vite-plugin-pwa (name “ZaHeri”, theme #0b6bcb, standalone) and a service worker (precache shell, network-first for API).  [ADD ASSET: PWA icons pwa-192x192.png and pwa-512x512.png]

- Build the guided UI shell: a clean, high-contrast, low-literacy-friendly flow with Swahili voice prompts (an audio-playback helper) — no avatar.  [ADD ASSET: pre-recorded Swahili voice-prompt clips for the fixed lines]

- Build the intake flow screens: (a) welcome + data-use & location consent; (b) registration number; (c) ward selection; (d) “Una shida gani?” complaint; (e) body-region on a tappable SVG body diagram; (f) confirmation.  [ADD ASSET: SVG body-diagram component with tappable regions mapped to region codes]

- Scaffold apps/api with NestJS + Prisma on PostgreSQL.  [EXTERNAL SERVICE: PostgreSQL connection string — local Docker is fine for dev]

- Define an IHospitalGateway interface (lookupPatient, writeQueueEntry, readLabReport, …) with a MockHospitalGateway used until real GoTHOMIS credentials exist. Registration lookup goes through it.

- Prisma schema: Patient, Intake (registrationNumber, ward, complaint, bodyRegion, urgent, status, timestamps), placeholder User. Migrate. Build an Intake module (DTO + POST/GET endpoints), share types, wire the web submit, add a seed and an e2e test.

## Phase 1 — Auth, doctor console, routing, red-flag

- Add an Auth module: JWT, a Users table with a role enum (patient, clinician, admin), argon2 hashing, an RBAC guard.

- Build the doctor console (clinician-only route group): login, case list (urgent flagged), case detail with the structured intake, and routing actions.

- Add routing with only two dispositions: SEE_DOCTOR (room + queue number) and URGENT_NOW (room). There is no prescription-only path — every non-emergency patient is routed to an in-person doctor. Record who set it and when.

- Implement a red-flag engine on intake submit: match complaint + body region against a configurable list; on a match, set urgent, force URGENT_NOW to the EMD, and alert staff.  [CLINICAL INPUT REQUIRED: the red-flag list must be defined and signed off by a Muhimbili EMD clinician — do not invent it]

- Unit-test the red-flag engine and routing rules.

## Phase 2 — Digital queue and notifications

- Add a queue module that assigns queue numbers and rooms on SEE_DOCTOR, plus a Socket.IO gateway with a Redis adapter for real-time status the patient PWA subscribes to.  [EXTERNAL SERVICE: Redis connection — local Docker is fine for dev]

- Integrate a messaging gateway to SMS/WhatsApp the patient when their number is near, so they can wait anywhere.  [EXTERNAL SERVICE: SMS / WhatsApp gateway credentials — e.g. Africa’s Talking, Twilio, or WhatsApp Cloud API]

- Add BullMQ (Redis-backed) and move notifications and external calls onto background jobs.

## Phase 3 — Labs and verified pharmacy receipt

- Add Lab models and endpoints: the doctor orders tests (ServiceRequest) and results/reports (DiagnosticReport) read back into the record and shown to doctor and patient.

- Add the verified pharmacy receipt: the doctor issues a MedicationRequest carrying a QR / digital signature. Provide an endpoint to generate the QR receipt and a verification endpoint for the pharmacy to scan and confirm authenticity and single use.  [SECRET: signing key for receipt signatures — generate and store as an env secret]

- Show the QR receipt in the patient PWA.

## Phase 4 — GPS pharmacy locator

- Define a PharmacyStockProvider interface so pharmacy stock is pluggable. Implement only the hospital-pharmacy provider now; leave external stock (PHARM.LINK) as a future provider registered later without changing the locator — build the seam, not the integration.  [EXTERNAL SERVICE (future / optional): PHARM.LINK API base URL + key — add when ready]

- Build the locator UI: with location consent, show a map of nearby pharmacies that have the prescribed medicine in stock, with price and distance ranking, hospital pharmacy first, a radius filter, directions, and reserve/hold. Fall back to manual area search if location is declined.  [EXTERNAL SERVICE: Maps SDK key — Mapbox or Google Maps]

## Phase 5 — NHIF, reminders, analytics

- Add an NHIF eligibility client behind an interface (mock first): show the patient what their cover includes and support billing.  [EXTERNAL SERVICE: NHIF API credentials — obtain from NHIF]

- Add medication reminders: scheduled SMS reminders and a short adherence check-in via BullMQ.

- Add an admin analytics dashboard: flow metrics (wait times, bottlenecks) plus anonymised, aggregated symptom trends for early-warning surveillance. Ensure the data is aggregated and de-identified.

Cross-cutting: replace MockHospitalGateway with a real GothomisGateway once credentials exist. [EXTERNAL SERVICE: GoTHOMIS / HL7 FHIR base URL + credentials — obtain from Muhimbili IT / MoH.]

# 7. Assets and external services checklist

| Item | Type | Used in | How to obtain |
| --- | --- | --- | --- |
| Swahili voice-prompt clips | Asset | Voice guidance | Record or generate once |
| PWA icons (192, 512) | Asset | Manifest | Design and export |
| SVG body diagram | Asset | Intake body-point | Build or commission |
| PostgreSQL | Service | API database | Local Docker or managed |
| Redis | Service | Queue, real-time, jobs | Local Docker or managed |
| SMS / WhatsApp gateway | Service | Queue alerts, reminders | Africa’s Talking / Twilio / Meta |
| Receipt signing key | Secret | Verified prescription | Generate |
| Maps SDK key | Service | GPS pharmacy locator | Mapbox or Google |
| GoTHOMIS / FHIR credentials | Service | Hospital integration | Muhimbili IT / MoH |
| NHIF API credentials | Service | Insurance check | NHIF |
| PHARM.LINK API (future) | Service | External stock / price | Add later — pluggable provider |
| TTS API key | Service | Dynamic voice | ElevenLabs or Soniox |

# 8. Guardrails for Claude Code

- Keep clinical decisions human. Implement the red-flag list and routing rules, but their content comes from a clinician.

- Everyone sees a doctor. Never build a path that gives a patient medicine without an in-person doctor visit.

- Isolate external systems. GoTHOMIS, NHIF, and PHARM.LINK all sit behind interfaces, mocked until real credentials exist.

- Trust only verified receipts. Enforce signature verification and single use; never honour an unsigned or reused receipt.

- Protect patient data. Minimise stored PHI and location; encrypt sensitive fields; audit-log access; keep analytics anonymised and aggregated.

- Stop at the unknowns. When a field mapping, credential, or clinical rule is missing, leave a marked TODO and continue against the mock.

# 9. Definition of done (per phase)

- The phase’s features work end to end against mocks where external systems aren’t connected yet.

- Unit and e2e tests for the phase pass, and the existing suite stays green.

- No secrets committed; .env.example updated with any new keys.

- Every bracketed item for the phase is supplied or left as a clearly marked TODO with a mock in place.

- You have reviewed the diff and committed before starting the next phase.